REQUEST FOR PROPOSALS FOR

Sanitary Sewer/Storm Drain Maintenance and Repair

REQUEST FOR PROPOSALS No. 25-04-01

Submittal Deadline: May 12th, 2025 at 2:00 P.M.

TOWN OF LAUDERDALE-BY-THE-SEA, FLORIDA

PUBLIC NOTICE

RFP Name:				Sanitary Sewer/Storm Drain Maintenance and Repair

RFP No.:				25-04-01

Proposal Deadline:		May 12th, 2:00PM, Town of Lauderdale-By-The Sea Town

Hall, 4501 N. Ocean Drive. Lauderdale-By-The Sea, FL

Proposal Ranking: 		May 15th, 2:00PM, Town of Lauderdale-By-The Sea Town

Hall, 4501 N. Ocean Drive. Lauderdale-By-The Sea, FL

NOTICE IS HEREBY GIVEN that Town of Lauderdale-By-The-Sea (the “Town”) is soliciting proposals for Sanitary Sewer/Storm Drain Maintenance and Repair. Interested companies, firms, and individuals (“Proposers”) may obtain a copy of Request for Proposals No. 2025-04-01 (the “RFP”) to be issued on April 28th, 2025 through the DemandStar portal (www.Demandstar.com ) or the Town’s website (https://www.lauderdalebythesea-fl.gov/356/Procurement-Solicitations). The RFP contains detailed information about the scope of services, submission requirements, and selection procedures. Interested Proposers shall register with the website to receive notifications pertaining to this solicitation. All notices and any addenda issued by the Town with respect to this RFP will be made available through the DemandStar portal and on the Town’s website. It is the Proposer’s sole responsibility to ensure receipt of any issued notice or addenda relating to this RFP once posted to DemandStar or the Town’s website.

Sealed responses to this RFP will be received until 2:00 P.M. (local) May 12th 2025, via the DemandStar portal or in Town Hall, 4501 N. Ocean Drive, Lauderdale-By-The-Sea, FL 33308.

Proposals should be clearly marked "RFP 25-04-01 Sanitary Sewer/Storm Drain Maintenance and Repair.

All information required by this RFP shall be submitted to the TOWN by the submittal deadline to constitute a valid response.

The TOWN normally opens responses to RFPs as soon as practical after the submittal deadline; however, the TOWN reserves the right to delay that opening if necessary. The openings of all RFPs are open to the public.

ALL QUESTIONS AND CONTACT WITH THE TOWN REGARDING THIS RFP ARE TO BE DIRECTED TO:

Katrina Adler, Town Clerk

4501 N. Ocean Drive

Lauderdale-By-The-Sea, Florida 33308

Telephone: 954-640-4201

Email: TownClerk@lbts-fl.gov

The documents may also be obtained by contacting the Town Clerk.

Table of Contents

Page No.

SECTION 1 – GENERAL INFORMATION	4

1.	INTRODUCTION

2.	DEFINITIONS

3.	MINIMUM REQUIRED EXPERIENCE & QUALIFICATIONS

4.	SELECTION PROCESS

5.	EVALUATION CRITERIA

6.	CONTRACT AWARD

7.	ETHICS

8.	RESPONSIBLE VENDOR INFORMATION

9.	CAMPAIGN FINANCE RESTRICTIONS

SECTION 2 – SCOPE OF WORK/SERVICES	9

1.       DESCRIPTION OF WORK/SERVICES

2.       TECHNICAL REQUIREMENTS

SECTION 3 –RFP REQUIREMENTS	15

1.	GENERAL INFORMATION

2.	RESPONSE FORMAT & CONTENT

Exhibits      	 Forms Page

- RFP Form 1. Qualifications Statement 	21

- RFP Form 2. Reference Form	23

- RFP Form 3. Proposer's Certification	24

- RFP Form 4. Sworn Statement on Public Entity Crimes 	26

- RFP Form 5. No Financial Interest 	29

- RFP Form 6. E-Verify Affidavit	30

- RFP Form 7. Noncoercive Conduct Affidavit	31

- RFP Form 8. Entities of Foreign Countries of Concern	32

- RFP Form 9. Single Execution Affidavit	33

10.    	RFP Form 10: Fee Proposal	39

SECTION 1

GENERAL INFORMATION

- INTRODUCTION.

The TOWN is soliciting proposals to provide Sanitary Sewer/Storm Drain Maintenance and Repair (the “Services,” as further defined herein). The TOWN hereby requests proposals for the selection of one firm (individually and collectively, the “Consultant” or “Proposer”) to provide the Services, as set forth in greater detail in Section 2 of this RFP.

- DEFINITIONS.

For the purposes of this Request for Proposals (RFP):

Qualified Firm means a Proposer who is deemed by the Town Manager to be highly qualified to perform the professional services described in this RFP and is included on the list of Firms submitted to the Town Commission (if applicable).

Proposer means the individual, organization, corporation, or firm, submitting a response to this RFP.

Selected Consultant means a Qualified Firm that has been approved by the Town Commission and has executed a Professional Services Agreement.

Submittal Deadline means the date and time after which the TOWN will not accept responses to this RFP.

TOWN means the Town of Lauderdale-By-The-Sea, Broward County, Florida.

Work Authorization means the document issued by TOWN to a Selected Firm authorizing a specific scope of services, the compensation to be paid, the time frame to complete the work and other project specific details.

- MINIMUM REQUIRED EXPERIENCE & QUALIFICATIONS

In order to be deemed responsive and considered for contract award, firm(s) or individuals must satisfy the following mandatory minimum requirements for their respective disciplines:

1) The Proposer shall be authorized to do business in Florida and Broward County.

2) The Proposer shall have a minimum of Ten (10) Years’ Experience in the Sanitary Sewer and Storm Drain Cleaning Industry.

3) The Proposer shall have verified references from past or present contracts for services similar to the services requested herein.

- SELECTION PROCESS

The TOWN will follow the selection process set forth below and in accordance with the TOWN Purchasing Manual, which is on the TOWN’s website: https://www.lauderdalebythesea-fl.gov/DocumentCenter/View/2431/2023-Purchasing-Manual?bidId=

- Reserved Rights:  The TOWN reserves the right to the following:

- Change the Submittal Deadline or cancel this RFP;

- Reject incomplete, irregular, or non-responsive response;

- Reject responses with or without cause and for any reason including, but without limitation, if the Proposer fails to submit any required documentation, if the Proposer is in arrears or in default upon any debt or contract to the TOWN or has failed to perform faithfully any previous contract with the TOWN or with other governmental jurisdictions;

- Solicit and re-advertise for other response; or,

- Waive any irregularities or informalities when in the best interest of the TOWN.

- INTERVIEWS:

The TOWN wishes to avoid the expense to the TOWN and to Proposers of unnecessary presentations. Therefore, the TOWN will make every reasonable effort to achieve the initial ranking using written submittals. The TOWN, however, reserves the right to conduct personal interviews or require presentations prior to selection if the TOWN deems this is necessary in order to select its top-ranked firms. The TOWN will not be liable for any expenses which Proposers may incur in connection with a presentation to the TOWN or related in any way to this RFP.

- REQUEST FOR ADDITIONAL INFORMATION

The Proposer shall furnish such additional information as the TOWN may reasonably require. The TOWN reserves the right to make investigations of the Proposals of the Proposer as it deems appropriate, and to investigate the financial capability, reputation, integrity, skill, business experience and quality of performance under similar operations of each Proposer, including shareholders, principals and senior management. Failure to provide additional information requested may result in disqualification of the response.

- EVALUATION COMMITTEE

- An Evaluation Committee (the “Committee”) will be established by the Town Manager or Deputy Town Manager to review and evaluate all submittals.

- The Purchasing Administrator will first review each submittal for compliance with the minimum qualifications and mandatory requirements of the RFP. Failure to comply with the RFP requirements may disqualify a response.

- The Committee will then evaluate the submittals based on the evaluation criteria below and establish a list of Qualified Firms deemed to be the most qualified and most advantageous to the TOWN to provide the services requested.

- The Committee or the Town Commission may request oral presentations from the Proposers.  The selection recommendation will be brought to the Town Commission for approval and authorization to begin contract negotiation with the most qualified firms.

- SHORTLISTING OF FIRMS

Depending on the number of responses received, the Town may short-list Proposers in order to facilitate more in-depth analysis of a manageable number of responses.  These short-listed Proposers may or may not be interviewed by the appointed Committee.

For continuing contracts, multiple firms may be determined to be qualified and placed on a qualified vendors list for the types of services identified in this RFP.

5.        EVALUATION CRITERIA

The following criteria will be used to evaluate the submittals. Not all of these criteria will apply to each discipline for which professional services are sought.

| Criteria |  | Maximum Points |
| --- | --- | --- |
| 1. | Qualifications of Firm: To include years of experience, ability, capacity and skill of firm(s) and personnel to perform, including timeliness, stability and availability, licenses, insurance, etc. | 20 |
| 2. | Qualifications the Project Team: To include experience and qualifications of key personnel that will be assigned to the Town’s projects. | 20 |
| 3. | Previous Similar Projects & References Experience and background in providing similar services and past performance, including, but not limited to, familiarity with local regulatory agency procedures and requirements, and assisting in the administration of funding and grants requirements. | 20 |
| 4. | Project Implementation Strategy The Firm’s understanding of the Town’s needs, local conditions, goals, and objectives | 20 |
| 5. | Price Proposal | 20 |
| TOTAL |  | 100 |

- Proposer's number of years in business.

- Proposer's in-house expertise and applicability for the required services, including the demonstrated experience of the key officers and individuals proposed to be assigned to the TOWN contract.

- The scope, breadth, depth and quality of experience and past performance record on projects of similar type, size, quality and scope in Florida and elsewhere. Experience in completing projects and providing services similar to those required by the TOWN as demonstrated in project/service history descriptions.

- Is the Proposer a licensed general contractor with expertise in alternative delivery methods, such as design-build and Construction Management at Risk. This experience in alternative delivery is not required for award, particularly for a contract to provide general civil engineering, but is considered by the TOWN to be advantageous.

- Ability of the Proposer to fully provide services in one or more of the disciplines sought in this RFP with in-house resources and the availability of those resources.

- Proposer's dependence on outside contractors and the qualifications, licenses and references for any proposed sub­consultants or subcontractors may be considered.

- Proposer's ability to provide all services required in a timely manner, including Proposer's ability to respond quickly, efficiently and cost­ effectively.

- Proposer's familiarity and success with permitting agencies and permitting procedures in South Florida.

- The sufficiency of Proposer's staff to provide the required services.

- Past performance with other governmental jurisdictions and, if applicable, on TOWN projects (previous employment or contractual experience with the TOWN is not required).

- The location of the firm and the place from which the work is to be performed.

- Past history of meeting required time frames.

- Financial resources and capabilities.

- Other factors considered relevant to analyze Proposer's expertise including as authorized or required by Florida Statutes.

- ANTICIPATED TERM/CONTRACT AWARD

The Town intends to award a contract to the Selected Consultant for the Services described in this RFP for a four (4) year term, with up to two (2) two-year renewal terms. Fees can increase during the first year of each optional renewal term (year 5 and year 7) by no more than the Oct 1st CPI or up to 5% which is lower.

Any contract award resulting from this RFP shall be subject to Town Commission approval and execution of a contract approved by the Town Attorney.

The award will be to the Qualified Firm(s) whose submittal complies with all material requirements set forth in this RFP and whose Proposals and response, in the opinion of the TOWN, are the most advantageous to the TOWN, taking into consideration all aspects of the Proposer's response.

The TOWN shall be the sole judge of its own best interests, the responses, and the resulting negotiated Professional Services Agreement, if any.

The selected Proposer is expected to execute the Town’s Agreement, in a form similar to the attached sample agreement and subject to final approval by the Town Attorney.  The TOWN’s Agreement is included as Exhibit 9.

- ETHICS

With respect to submittals to this RFP or any future transaction with the TOWN, if any Proposer or Selected Firm violates or is a party to a violation of the ethics ordinances or rules of the TOWN, or the provisions of Chapter 112, part Ill, Florida Statutes, the Code of Ethics for Public Officers and Employees, such Proposer or Selected Firm may be disqualified from furnishing the services for which the submittal or response is submitted and may be further disqualified from submitting any future submittals or responses for goods or services to TOWN.

- RESPONSIBLE VENDOR DETERMINATION

Section 287.05701, Florida Statutes, prohibits the TOWN from requesting documentation of or considering a vendor's social, political, or ideological interests when determining if the vendor is a responsible vendor. Additionally, the TOWN may not give preference to a vendor based on the vendor's social, political, or ideological interests.

- CAMPAIGN FINANCE RESTRICTIONS

Vendors are required to comply with the TOWN’s campaign finance restrictions pursuant to Section 20-25 of the Town Code of Ordinances. No vendor shall give, solicit for, deliver or provide a campaign contribution directly or indirectly to a candidate, or to the campaign committee of a candidate, for the offices of Mayor or Commissioner. Violations of the restrictions in Section 20-25 may result in penalties or disqualification.

End of SECTION 1

_______________________________

THE REST OF THIS PAGE IS INTENTIONALLY BLANK

SECTION 2

SCOPE OF WORK/SERVICES

- DESCRIPTION OF WORK/SERVICES

The Consultant shall provide all necessary labor, materials, equipment, reports and expertise required to provide the services, including but not limited to the tasks identified herein, which shall collectively be referred to as the “Services”:

- GENERAL INFORMATION ABOUT THE TOWN'S PROJECTS

The Town of Lauderdale-By-The-Sea is a seaside community with a permanent population of about 6,500 that increases to about 12,000 during the winter season. The Town is approximately 2 square miles bordered by the Intracoastal Waterway to the west and the Atlantic Ocean to the east. The Town seeks to hire a contractor to perform sanitary sewer and storm drain maintenance and repair.

The Town has approximately 53,000 linear feet of sanitary sewer pipes that range in size from 4” to 10”. The types of sanitary sewer pipes are vitrified clay and other various PVC types of pipe. There are 162 concrete cast manholes that reach a depth of no more than 20 feet.

The Town has approximately 50,000 linear feet of drainpipes that range in size from 10” to 42”. The types of drainpipes are reinforced concrete, HDPE, A2000 and other various PVC types of pipe.

The drainage system also consists of approximately 520 catch basins, 40 curb inlets, 59 outfalls and 100 French drains.

- SCOPE OF SERVICES

The Proposer shall furnish all materials, tools, supplies, heavy equipment, vehicles and labor necessary for the maintenance, repair and televising and video recording of all sewer and storm drains. The Proposer shall bear all costs associated with the Project.

Sewer and Storm Drain cleaning shall be performed with hydraulically propelled or mechanically operated cleaning equipment. Selection of equipment shall be based on field conditions, taking into account all relevant factors such as, by example and not limitation, access to manholes, type and quantity of debris to be removed, size of pipe, depth of flow and the like.

Television inspection and video recording of all sewer and storm drains shall be required for the documentation of various field conditions and activities as directed by the TOWN’s representative.

Sewer and Storm Drainpipe joint sealing shall be accomplished by the injection of chemical sealing materials into and/or through the joints from within the pipe.

- DELIVERABLES:

The DELIVERABLES shall include the cost of:

1. Meetings with Town staff to discuss Sewer/ Storm Drain repair reports.

2. A written report and downloadable file via the cloud or file share service/USB Flash Drive outlining all findings as well as any recommendations for additional repair/maintenance and containing a video recording of all Sanitary Sewer and Storm Drains.

- TECHNICAL REQUIREMENTS

When the raw sewage flows are blocked or plugged, sufficient precautions shall be taken to protect the public health during the course of the cleaning and repair. The sewer lines shall also be protected from damage. The following occurrences are prohibited:

1. No sewage shall be allowed to back up into any homes or buildings.

2. No sewage shall overflow any manholes, cleanouts or any other access point to the sewers.

3. Users upstream of the repair area shall be able to use all of their water and sewer utilities without interruption.

Any sump pumps, bypass pumps, trash pumps or any other type pump which pulls sewage/water or any type of material out of the manhole or sewer shall discharge this material into another manhole, or appropriate vehicle or container acceptable to the TOWN. Under no circumstances shall this material be discharged, stored or deposited on the ground, swale, road or open environment.

The Proposer shall ensure that all pumps, piping and hoses that carry raw sewage are protected from traffic.

In the event that raw sewage is spilled, discharged, leaked or otherwise deposited in the open environment during any form of “sewage flow control”, due to the Work, the Proposer is responsible for any cleanup of materials and for disinfection of the area affected. This Work will be performed at the Proposer’s expense with no additional cost to the TOWN. The Proposer is also responsible for notifying the sewer system maintenance personnel and complying with any and all regulatory requirements with no additional cost to the TOWN.

High-velocity jet (hydro cleaning) equipment: all high-velocity/storm cleaning equipment shall be constructed for ease and safety of operation. The equipment shall have a selection of two or more high-velocity nozzles. The nozzles shall be capable of producing a scouring action from 15 to 45 degrees in all size lines designated to be cleaned. Equipment shall also include a high-velocity gun for washing and scouring manhole walls and floor. The gun shall be capable of producing flows from a fine spray to solid stream. The equipment shall carry its own water tank, auxiliary engines, pumps, and hydraulically driven hose reel, with a minimum of 600 feet of jet hose.

During sewer/storm cleaning operations, satisfactory precautions shall be taken in the use of cleaning equipment. When hydraulically propelled cleaning tools (which depend upon water pressure to provide their cleaning force) or tools which retard the flow in the sewer/storm line are used, precautions shall be taken to ensure that the water pressure created does not damage or cause flooding of public or private property being served by the sewer. When possible, the flow of sewage in the sewer shall be utilized to provide the necessary pressure for hydraulic cleaning devices. When additional water from fire hydrants is necessary to avoid delay in normal work procedures, the water shall be conserved and not used unnecessarily. The Proposer will be required to supply the fire hydrant meter as required by the City of Ft. Lauderdale & City of Pompano Beach. No fire hydrant shall be obstructed in case of a fire in the area served by the hydrant.

The designated sewer manhole sections shall be cleaned using hydraulically propelled, high-velocity jet, or mechanically powered equipment. Selection of the equipment used shall be based on the conditions of the lines at the time the work commences. The equipment and methods selected shall be satisfactory to the TOWN’S representative. The equipment shall be capable of moving dirt, grease, rocks, sand, and other materials and obstructions from the sewer lines and manholes. If cleaning of an entire section cannot be successfully performed from one manhole, the equipment shall be set up on the other manhole and cleaning again attempted. If successful cleaning cannot be performed or the equipment fails to traverse the entire manhole section, it will be assumed that a major blockage exists and the cleaning effort shall be abandoned.

Roots shall be removed in the designated sections where root intrusion is a problem. Special attention should be used during the cleaning operation to ensure almost complete removal of roots from the joints. Any roots which could prevent the seating of the packer or could prevent the proper application of chemical sealants shall be removed. Procedures may include the use of mechanical equipment such as rodding machines, bucket machines, winched using root cutters and porcupines, and equipment such as high-velocity jet cleaners. Chemical root treatment may be used at the option of the Proposer.

To aid in the removal of roots and at the option of the Proposer, manhole sections that have root intrusion may be treated with an approved herbicide. The application of the herbicide to the root shall be done in accordance with the manufacturer’s recommendations and specifications and in such a manner to preclude damage to surrounding vegetation. Any damaged vegetation so designated by the TOWN shall be replaced by the Proposer at no cost to TOWN. All safety precautions as recommended by the manufacturer shall be adhered to concerning handling and application of the herbicide.

All sludge, dirt, sand, rocks, grease, roots, and other solid or semisolid material resulting from the cleaning operation shall be removed at the downstream manhole of the section being cleaned. Passing material from manhole section to manhole section, which could cause line stoppages, accumulations of sand in wet wells, or damage pumping equipment, shall not be permitted.

All debris, whether solids or semisolids, resulting from the Work shall be removed from the site and disposed of by the Proposer in a legal and sanitary manner. Under no circumstances will the Proposer be allowed to accumulate debris on the Work site or in the area of the Work.

Televising: Proposer shall be capable of televising, recording and cleaning of sewer mains and stormwater pipes a minimum of 500 feet in length and sewer laterals up to 50 feet in length.

Acceptance of sewer/storm line cleaning shall be upon the successful completion of the television inspection and shall be to the satisfaction of the TOWN. If any inspection shows the cleaning to be unsatisfactory, the Proposer shall be required to re-clean and re-inspect the sewer line until the cleaning is shown to be satisfactory to the Town. If internal sealing is to follow the television inspection, particular attention should be given to the adequacy of the cleaning to ensure that proper seating of the sealing packer can be achieved.

After cleaning, the manhole sections shall be visually inspected by Proposer by means of closed-circuit television. The inspection will be done one manhole section at a time and the flow in the section being inspected will be suitably controlled as specified.

The closed-circuit television (“CCTV”) camera system used for the inspection shall be one specifically designed and constructed for such inspection. Lighting for the CCTV camera shall be suitable to allow a clear bright sharp picture of the entire periphery of the pipe. The camera shall be operative in 100% humidity conditions. The CCTV camera, television monitor, and other components of the video system shall be capable of producing picture quality with a minimum of 460 lines for camera and 500 lines for monitor, with the line resolution free from distribution or any form of picture imperfection to the satisfaction of the TOWN; and if unsatisfactory, equipment shall be removed and no payment will be made for an unsatisfactory inspection. All of the CCTV and video system equipment shall be no older than five years old.

The camera shall be moved through the line in either direction at a moderate rate, stopping when necessary to permit proper documentation of the sewer/storm line condition. In no case will the CCTV camera be pulled at a speed greater than 30 feet per minute. Manual winches, power winces, TV cable and power rewinds or other devices that do not obstruct the camera view or interfere with proper documentation of the sewer/storm conditions shall be used to move the camera through the sewer/storm line. If, during the inspection operation, the television camera will not pass through the entire manhole section, the Proposer shall set up the equipment so that the inspection can be performed from the opposite manhole. On lines which have sags or dips, to an extent that the CCTV camera lens becomes submerged for three (3) or more feet during the television inspection, the Proposer shall pull double squeegee and/or sponges through the line in order to remove the water from those dips or sags. Water removal through squeegees and/or sponges shall be performed until the CCTV camera lens will no longer be submerged, except that this requirement may be waived by the TOWN if the water in which the camera lens is submerged is clear enough to allow the identification of pipe defects, cracks, holes and location of service connections.

When manually operated, winches are used to pull the camera through the line, telephones or other suitable means of communication shall be set up between the two manholes of the section being inspected to ensure good communications between members of the crew.

The importance of accurate distance measurements is emphasized. Measurement for location of defects shall be above ground by means of a meter device. Marking on the cable, or the like, which would require interpretation for depth of manhole will not be allowed. Accuracy of the distance meter shall be checked by use of a walking meter, roll-a-tape, or other suitable device, and the accuracy shall be satisfactory to the TOWN’S representative.

Television inspection logs: printed location records shall be kept by the Proposer and shall clearly show the location in relation to an adjacent manhole of each infiltration point observed during inspection. In addition, other points of significance such as locations of building sewers, unusual conditions, roots, storm sewer/storm connections, broken pipe, presence of scale and corrosion, and other discernible features shall be recorded, and a copy of such records shall be supplied to the TOWN.

Movement of the television camera shall be temporarily halted at each visible point source of infiltration and/or inflow until the leakage rate from that source is quantified. The camera shall also be stopped at active service connections where flow is discharging. If the discharge persists, the property involved shall be checked to determine whether or not the discharge is sewage. If no flows are being discharged from the building, it shall be considered that the observed flow is infiltration/inflow. If the estimated flow from the service connection is greater than the total wastewater discharge from the fixture in the building, then the infiltration/inflow can be calculated by the difference of the two flows and noted on the written report.

Video Recordings: the purpose of video recording shall be to supply a visual and audio record of problem areas. Video recording playback shall be at the same speed that it was recorded. Slow motion or stop-motion playback features shall be supplied by the PROPOSER. Recordings shall be provided to the Town via downloadable file or USB Flash drive. All the recordings shall become property of the TOWN.

It is the intent of the pipe joint sealing work to seal sewer/storm pipe joints which have leakage rates of ¼ gallon per minute or more utilizing the internal joint sealing method.

The basic equipment shall consist of a CCTV camera, joint testing device such as a packer, and test monitoring equipment. The equipment shall be constructed in such a way as to provide means for introducing air under pressure into the void area created by the expanding ends of the joint testing device. The testing equipment shall also have the means for regulating the flow rate of the air into the void area in conjunction with the means for continuously measuring the actual static pressure of the air at and within the void area only.

Void pressure data shall be transmitted electronically and without the use of the test medium or hoses. All test monitoring shall be above ground and, in a location, to allow for simultaneous continued observation of the television monitor and test monitoring equipment by the PROPOSER. The TOWN shall witness the testing operation. Sewer/storm line joint testing shall be accomplished before and after the grouting operation by applying positive air pressure to each sewer/storm joint and monitoring the pressure in the void. The intent of joint testing is to identify defective joints prior to the joint sealing process and determine the effectiveness of the sealed repair.

Joint sealing procedure: joints showing visible leakage shall be sealed as specified. Joint sealing shall be accomplished by forcing chemical sealing materials into and through faulty joints by a system of pumps, quad hoses, and sealing packers. A low volume packer and a CCTV camera shall be used. It is important that the procedure used by the PROPOSER for positioning the packer be accurate to avoid over pulling the packer and thus not effectively sealing (grouting) the intended joint. The packer ends (end elements, sleeves) shall be expanded using controlled pressure. The expanded ends shall seal against the inside periphery of the pipe to form a void area at the faulty joint, now completely isolated from the remainder of the pipeline. Sealant materials shall be pumped into this isolated area through the hose system at controlled pressures in excess of groundwater pressures. The pumping unit, metering equipment, and the packer device shall be designed so that proportions and quantities of materials can be regulated in accordance with the type and size of the leak being sealed.

Upon completing the sealing of each individual joint, the packer shall be deflated until the void pressure meter reads zero pressure, then re-inflated and the joint re-tested. Should the void pressure meter not read zero, the PROPOSER shall clean the equipment of residual grout material or make the necessary equipment repairs/adjustments to produce accurate void pressure readings. Joints that fail to meet the specified test criteria shall be resealed and re-tested until the test criteria can be met in order to receive payment.

Residual sealing materials that extend into the pipe, reduce the pipe diameter, or restrict the flow shall be removed from the joint. The sealed joints shall be left reasonably “flush” with the existing pipe surface, grout band 1/8” thick, 3” wide. If excessive residual sealing materials accumulate in the line (and/or if directed by the TOWN’S representative) the manhole section shall be cleaned to remove the residual materials.

In order to remove sealing material that accumulates in the lines a JET-VACTOR shall be on site at all times to clean each pipe, and vacuum out accumulated materials from manholes.

Proposer shall prepare and maintain complete records of joint sealing performed in each manhole section. The records shall identify the manhole section in which the sealing was done, the location of each joint sealed, and the joint sealing verification results.

All sewer/storm drain pipe joint sealing work performed shall be guaranteed against faulty workmanship and/or materials for a period of five (5) years after the completion of the Work.

Prior to the expiration of the 5-year guaranty period, an initial retest shall be conducted by Proposer consisting of specific manhole sections selected by the TOWN. Manhole sections to be re-tested shall be randomly selected by the TOWN. Manhole sections to be re-tested shall be randomly selected throughout the project area and shall be representative of the majority of the sealing work originally performed. The initial test area shall consist of at least 5%, but shall not exceed 10%, of the linear feet contained in the original project.

Within the initial retest area, the Proposer shall retest all previously sealed joints as specified. Any joints failing the retest shall be resealed. If the failure rate of the re-tested joints is less than 5% of the joints re-tested, the Work shall be considered satisfactory and no further retesting will be required. Payment for re-inspecting the initial area shall be at the Unit price submitted in the Proposal for each item of work required (e.g. cleaning, tv inspection). No compensation shall be provided for resealing (grouting) joints that fail.

If, in the initial retest area, the failure rate of the re-tested joints exceeds 5% of the joints re-tested, an additional retest area of equivalent size shall be selected and all previously sealed joints shall be re-tested. This additional testing and sealing, if necessary, will continue until a failure rate of less than 5% is met. Any additional testing/sealing required beyond the initial retest area shall be accomplished at no cost to the TOWN.

Any chemical sealing materials used by the Proposer must first be approved in writing by the TOWN representative. It is recognized that new and improved chemical sealing materials may become available from time to time. Any specific sources, manufacturers, and product names shall be updated and improved by Proposer as availability occurs. In every case, mixing and handling of chemical sealing materials shall be in strict accordance with the manufacturer’s recommendations.

Barnacle cleaning at storm drainage outfalls: The Contractor shall clean the barnacles from the designated pipe outfall extending 10 feet upstream from the outfall outlet point. Care shall be taken during the cleaning not to damage the existing pipe. Contractor is responsible for the means and methods to clean the barnacles to the satisfaction of the TOWN representative.

End of SECTION 2

_______________________________

THE REST OF THIS PAGE IS INTENTIONALLY BLANK

SECTION 3

RFP REQUIREMENTS

- RFP GENERAL INFORMATION

A.	INCURRED EXPENSES

The TOWN is not responsible for any expenses that Proposers may incur preparing and submitting their response to this RFP or for any expenses related to any presentation by Proposers, whether requested by the TOWN or otherwise.

B.	INQUIRIES

Any and all questions or requests for information or clarification pertaining to his RFP must be made in writing via email to the Town Clerk (townclerk@lbts-fl.gov) by no later than 7 working days prior to the Submittal Deadline. Please mark the correspondence "RFP No. 25-04-01 QUESTION". The TOWN will not respond to oral inquiries, written inquiries not submitted via email, or inquiries submitted via email after the deadline for inquiries. If inquiries are submitted after the deadline, the TOWN will respond indicated that the deadline for inquiries has expired.

The TOWN will respond to written inquiries that are submitted via email and are received at least 7 working days prior to the Submittal Deadline. The TOWN will record its responses to inquiries and any supplemental instructions in the form of a written addendum. If addenda are issued, the TOWN will post the addenda to Demandstar and the Town’s website and may email addenda to any potential Proposer who has provided their contact information to the Town Clerk. Although the TOWN will make an attempt to notify each prospective Proposer of any addendum or change in requirements or dates, it is the sole responsibility of a Proposer to remain informed as to any changes to the RFP.

C.	ADDENDUM, AMENDMENT, CHANGE IN DATES

At its sole discretion, the TOWN may postpone or reschedule any dates in the selection process or any term of the RFP. If changes are made, the TOWN will issue an addendum (addenda) prior to the Submittal Deadline. It is the sole responsibility of the Proposer to remain informed as to any changes.

D.	PRE-RESPONSE MEETING

A pre-response meeting is not scheduled or anticipated.

F.	RESPONSE SUBMISSION

Proposers shall submit the following:

- one (1) original printed response in a sealed, opaque package;

- OR one (1) original sealed response via DemandStar;

- AND one (1) electronic copy of the response to townclerk@lbts-fl.gov

The electronic copy of the response shall be in PDF or Microsoft Word file formats.  Complex graphics, appendixes, and additional materials do not have to be submitted electronically.

Submissions shall be clearly marked on the outside as follows:

To: Town of Lauderdale-By-The-Sea

RFP No. 25-04-01

Project: Sewer/Storm Drain Maintenance & Repair

Submitted by:	_____________________

Address:	_____________________

Telephone:	_____________________

Email: 		_______________________

Responses shall be submitted electronically as well as in person or by mail prior to the Submittal Deadline. ONE HARD COPY AND ONE ELECTRONIC COPY ARE REQUIRED IN ORDER TO BE CONSIDERED A VALID SUBMISSION

The TOWN cautions Proposers to assure actual delivery of responses to the TOWN prior to the Submittal Deadline.   Telephone confirmation of timely receipt of a response may be made by calling the Office of the Town Clerk (954-640-4200).

Submittals, additions, or changes after the Submittal Deadline will not be accepted and will be returned to the Proposer.

Proposers may withdraw their responses by notifying the TOWN in writing via email at any time prior to the opening. Responses, once opened, become property of the TOWN and will not be returned.

G. 	PUBLIC RECORDS

Responses to this RFP are public records and subject to public disclosure in accordance with Chapter 119, Florida Statutes (the Public Records Law). Certain exemptions to the Public Records Law are statutorily provided for and it is the Proposer's responsibility to become familiar with these concepts and to specifically note any information in the response that they believe is confidential and/or exempt from public disclosure.

- PROPOSAL SUBMISSION FORMAT & CONTENT

In order to ensure a uniform review process and to obtain the maximum degree of comparability, it is required that the responses be organized in the manner specified herein.

PROPOSERS SHALL COMPLETE AND SUBMIT THE REQUIRED RFP FORMS OR YOUR RESPONSE WILL BE DEEMED NON-RESPONSIVE.

The forms may be duplicated and most are available in WORD.  Any erasures or corrections on the form must be made in ink and initialed by Proposer in ink. All information submitted by the Proposer shall be printed, typewritten or completed in ink. Responses shall be signed in ink.

All responses shall be submitted as specified in this RFP.  Any attachments shall be clearly identified.  In order to be deemed responsive and considered for contract award, the response must fully respond to all parts of the RFP.

Any other information thought to be relevant, but not applicable to the enumerated categories, should be provided as an appendix to the response.  If publications are supplied by a responder to respond to a requirement, the response should include reference to the document number and page number.  Responses lacking this reference may be considered to have no reference material included.

Proposers shall prepare their responses using the following format:

- Title Page

The title page shall show the name of Proposer's agency/firm, address, telephone number, name of contact person, date, and the RFP number.

- Table of Contents

Include a clear identification of the submitted material by section and by page number.

- Letter of Transmittal

This letter will summarize in one or two pages, the following information:

a.	List the professional services identified in this RFP you are qualified and willing to perform.

b.	A statement that the business is licensed, permitted and/or certified to do business and practice a specific discipline, or is a design­ build firm (as applicable) in the State of Florida and attach copies of all such licenses issued to the business entity.

c.	Identify any supplemental materials that have been included that might enhance the TOWN's understanding of the firm and its capabilities and experience in light of the qualification evaluation criteria.

d.	Identify the Response Contact.

The name of the person who is authorized to make representations for the Proposer during the evaluation phase, their title, email address, and telephone number.

e.	Identify the Contract Administrator.

The name of the person who will be the firm’s contact during the term of the contract, their title, email address, and telephone number.

f.	Identify the Project Manager.

The name of the person who will be assigned as the primary contact with the TOWN, their title, email address, and telephone number.  Provide the person’s background, training, experience, qualifications and authority.

g.	The official legally authorized to negotiate and execute a contract on behalf of the Proposer must sign the letter of transmittal.

4.	Organization Profile, Qualifications and Experience (RFP Form 1, Exhibit 1)

- Complete Form 1 (Exhibit 1) and include it as the first page of this section.

- Following Form 1, provide the following information in the order requested in the format of your choosing :

- Considerable relevant experience that demonstrates both the experience and capability of particular personnel who will actually perform the work.

Include the work that the firm has done within the past ten (10) years for other governmental entities.  Describe the work performed, and the year and amount of time the firm was engaged.  Provide contact information for each.

Note:  If a firm has not been in existence for ten (10) years, or the personnel who are proposed to be assigned to the TOWN's contract have the requisite experience with another firm, list the work by both the firm and the personnel.

- Include documentation indicating that the firm or individual is authorized to do business in the State of Florida and, if a corporation, is incorporated under the laws of one of the States of the United States.

- A description of the individual responsible.

- The resumes and professional qualifications of the primary individual(s) who may work on the TOWN's projects.

5.	References (RFP Form 2, Exhibit 2)

Complete RFP Form 2 (Exhibit 2) by providing at least four (4) clients or business references, with whom we may speak during the evaluation phase, which have utilized the services being proposed to the TOWN.

6.	Insurance:

Include a statement that the Proposer commits to, and is able to, obtain and provide proof of insurance that meets the requirements specified in the standard Continuing Professional Services Agreement (Exhibit 9).

NOTE:   The following is NOT required when you submit your response.

If deemed to be a Qualified Firm, Proposers shall provide a list of claims for the past five (5) years, including those presently outstanding against the firm.

This information shall be provided by and signed by the agent of the insurance carrier. If no outstanding claims exist, a statement of this fact must be provided by and signed by the agent of the insurance carrier.

- Professional Services Agreement

Include a statement that the Proposer takes no exceptions to the TOWN’s standard agreement (Exhibit 9) or in the alternative, clearly and prominently indicate what exceptions are taken and any proposed modifications to the TOWN’s Professional Services Agreement (Exhibit 9).

PROPOSERS TAKING EXCEPTION ARE SOLELY RESPONSIBLE FOR THIS RISK. The TOWN is under no obligation to accept or consider any exceptions, or accept any Response with an exception.  Proposers are reminded that they may submit one Response without exceptions and an alternate Proposal with exceptions.

- Additional Forms.

THE FOLLOWING ADDITIONAL FORMS SHALL BE EXECUTED AND SUBMITTED WITH YOUR RESPONSE TO BE DEEMED RESPONSIVE.

EXHIBIT 3, RFP FORM 3:  	PROPOSER’S CERTIFICATION

EXHIBIT 4, RFP FORM 4: 	SWORN STATEMENT PURSUANT TO SECTION 287.133(3)(A).  FLORIDA STATUTES ON PUBLIC ENTITY CRIME

EXHIBIT 5, RFP FORM 5: 	NO FINANCIAL INTEREST STATEMENT

EXHIBIT 5. RFP FORM 6:		E-VERIFY AFFIDAVIT

EXHIBIT 7, RFP FORM 7:		NONCOERCIVE CONDUCT AFFIDAVIT

EXHIBIT 8, RFP FORM 8: 	ENTITIES OF FOREIGN COUNTRIES OF CONCERN

EXHIBIT 9, RFP FORM 9: 	SINGLE EXECUTION AFFIDAVITS

EXHIBIT 10, RFP FORM 10: 	FEE PROPOSAL

- Fee Proposal.

Submit a signed, firm, fixed fee or lump sum cost for providing all the Services per year for the term of the contract.

- Representations and Warranties.

In submitting a response, Proposer warrants and represents that:

A.	Proposer has given TOWN written notice of all conflicts, errors, ambiguities, or discrepancies that Proposer has discovered in this RFP and any addenda thereto, and the written resolution thereof by the TOWN is acceptable to Proposer.

B.	The RFP is generally sufficient in detail and clarity to indicate and convey understanding of all terms and conditions for the performance of the response that is submitted.

C.	No person has been employed or retained to solicit or secure award of the contract upon an agreement or understanding for a commission, percentage, brokerage or contingent fee, and no employee or officer of the TOWN has any interest, financially or otherwise, in this RFP or related contract.

End of Section 3

___________________________________________________________

THE REST OF THIS PAGE IS INTENTIONALLY BLANK

THIS FORM SHALL BE COMPLETED AND SUBMITTED WITH YOUR RESPONSE

TO BE DEEMED RESPONSIVE.

RFP FORM 1: QUALIFICATIONS STATEMENT

Respondent: ___________________

- State the full and correct name of the partnership, corporation or trade name under which you do business and the address of the place of business.  (If a corporation, state the name of the president and secretary.  If a partnership, state the names of all partners.  If a trade name, state the names of the individuals who do business under the trade name.)

  - The correct and full legal name of the Respondent is:

  - The business is a (Sole Proprietorship) (Partnership) (Corporation).

  - The names of the corporate officers, or partners, or individuals doing business under a trade name, are as follows:

- Please describe your company in detail:

  - Number of employees;

  - Number of years your organization been in business; and,

  - The organization’s specialty.

- The contact information (address, telephone and email address) of the principal place of business:

- The contact information (address, telephone and email address of the closest business location to TOWN if different than number 3:

- Name and title of employees to be assigned to the Town contract, if awarded:

- Company identification numbers for the Internal Revenue Service:

- Broward County business tax receipt number, if applicable, and expiration date:

- List the last three projects of this nature that the firm has completed.  Please provide project description, reference and cost of work completed.

- Have you ever failed to complete any work awarded to you?  If so, where and why?

- Provide the following information concerning all contracts that are similar in nature or use the same project team proposed for this contract that are in progress as of the date of submission of this Response.

| Name of Project | Contract with: | Contract Amount | Estimated Completion Date | % of Completion to Date |
| --- | --- | --- | --- | --- |

(Continue list as necessary)

Provide the following information for any subcontractors you propose to engage if awarded a contract.

| Subcontractor Name | # Contact Information | Work to be Performed |
| --- | --- | --- |

The foregoing list of subcontractors may not be amended after award of the contract without the prior written approval of the Town Manager, whose approval shall not be unreasonably withheld.

RFP Form 2:  REFERENCES

Respondent:   ___________________

THIS FORM SHALL BE COMPLETED AND SUBMITTED WITH THE RESPONSE

TO BE DEEMED RESPONSIVE.

Give contact information for at least four individuals, corporations, agencies, or institutions for which you have performed work similar to what is proposed in this RFP:

1.	Name of Contact:

Title of Contact: 			Email:

Telephone Number:

Project:

2.	Name of Contact:

Title of Contact: 			Email:

Telephone Number:

Project:

3.	Name of Contact:

Title of Contact: 			Email:

Telephone Number:

Project:

4.	Name of Contact:

Title of Contact: 			Email:

Telephone Number:

Project:

RFP FORM 3:  RESPONDENT’S CERTIFICATION

Respondent: _________________________

THIS FORM SHALL BE COMPLETED AND SUBMITTED WITH THE RESPONSE

TO BE DEEMED RESPONSIVE.

The undersigned guarantees the truth and accuracy of all statements and the answers contained herein.

I have carefully examined the Request for Qualifications referenced above (“RFP”) and any other documents accompanying or made a part of this RFP.

I hereby propose to furnish the goods or services specified in the RFP. I agree that my response will remain firm for a period of 150 days in order to allow the TOWN adequate time to evaluate the responses.

I certify that all information contained in this response, which includes the TOWN required RFP 1-9 is truthful to the best of my knowledge and belief. I further certify that I am duly authorized to submit this response on behalf of the firm as its act and deed and that the firm is ready, willing and able to perform if awarded the contract.

Respondent hereby authorizes the TOWN, its staff or consultants, to contact any of the references provided in the response and specifically authorizes such references to release, either orally or in writing, any appropriate data with respect to the firm offering this response.

I further certify, under oath, that this response is made without prior understanding, agreement, connection, discussion, or collusion with any other person, firm or corporation submitting a response for the same product or service; no officer, employee or agent of the TOWN or any other proposer has a financial interest in said response; and that the undersigned executed this Proposer's Certification with full knowledge and understanding of the matters herein contained and was duly authorized to do so.

If this response is selected, I understand that I will be expected to execute the TOWN’s standard Continuing Services contract, in the form approved by the Town Attorney.

A person or affiliate who has been placed on the convicted vendor list following a conviction for public entity crimes may not submit a bid on a contract to provide any goods or services to a public entity, may not submit a bid on a contract with a public entity for the construction or repair of a public building or public work, may not submit bids on leases of real property to a public entity, may not be awarded or perform work as a contractor, supplier, sub-contractor, or consultant under a contract with a public entity, and may not transact business with any public entity in excess of the threshold amount provided in Sec. 287.017 Florida Statutes, for CATEGORY TWO for a period of 36 months from the date of being placed on the convicted vendor list.  I further certify, under oath, that neither the entity submitting this sworn statement, nor any of its officers, directors, executives, partners, shareholder, employees, members or agents active in the management of the entity has been convicted of a public entity crime subsequent to July 1, 1989.

Name of Business

By:

Signature

Print Name and Title

Mailing Address

THIS FORM SHALL BE COMPLETED AND SUBMITTED WITH THE RESPONSE

TO BE DEEMED RESPONSIVE.

RFP FORM 4:  	SWORN STATEMENT PURSUANT TO SECTION 287.133(3)(A).   FLORIDA STATUTES ON PUBLIC ENTITY CRIME

TO BE VALID, THIS FORM SHALL BE SIGNED AND SWORN TO IN THE PRESENCE OF A NOTARY PUBLIC OR OTHER OFFICIAL AUTHORIZED TO ADMINISTER OATHS

- This sworn statement is submitted to The Town Commission of the Town of Lauderdale-By-The-Sea, Florida by:

(print this individual’s name and title)

for

(print name of entity submitting sworn statements)

Whose business address is:

________________________________________

And, if applicable, whose Federal Employer Identification Number (FEIN) is ________________.  If the entity has no FEIN, include the Social Security Number of the individual signing this sworn statement:  _____-___-______.

- I understand that a "public entity crime" as defined in paragraph 287.133(1)(a}, Florida Statutes, means a violation of any state or federal law by a person with respect to and directly related to the transactions of business with any public entity or with an agency or political subdivision of any other state or with the United States including, but not limited to any bid or contract for goods or services to be provided to any public entity or any agency or political subdivision of any other state or of the United States and involving antitrust, fraud, theft, bribery, collusion, racketeering, conspiracy, or material misrepresentation.

- I understand that "convicted" or "conviction" as defined in Paragraph 287.133(1 )(b), Florida Statutes means a finding of guilt or a conviction of a public entity crime, with or without adjudication of guilt, in any federal or state trial court of record relating to charges brought by indictment or information after July 1, 1989, as a result of a Jury verdict, nonjury trial, or entry of a plea of guilty or nolo contendere.

- I understand that an "affiliate" as defined in paragraph 287.133(1)(a), Florida Statutes, means:

1.	A predecessor or successor of a person convicted of public entity crime; or

2.	An entity under the control of any natural person who is active in the management of the entity and who has been convicted of a public entity crime. The term "affiliate" includes those officers, directors, executives, partners, shareholders, employees, members, and agents who are active in the management of an affiliate. The ownership by one person of shares constituting a controlling interest in another person, or a pooling of equipment or income among persons when not for fair market value under an arm's length agreement, shall be a prima facie case that one person controls another person. A person who knowingly enters into a joint venture with a person who has been convicted of a public entity crime in Florida during the preceding 36 months shall be considered an affiliate.

- I understand that a "person" as defined in Paragraph 287.133(1)(e), Florida Statutes, means any natural person or entity organized under the laws of any state or of the United States with the legal power to enter into a binding contract and which bids or applies to bid on contracts for the provision of goods or services let by a public entity, or which otherwise transacts or applies to transact business with a public entity. The term "person" includes those officers, executives, partners, shareholders, employees, members, and agents who are active in management of an entity.

- Based on information and belief, the statement which I have marked below is true in relation to the entity submitting this sworn statement. (Please indicate which statement applies).

Neither the entity submitting this sworn statement, nor any of its officers, directors, executives, partners, shareholders, employees, members, or agents who are active in the management of the entity, or any affiliate of the entity has been charged with and convicted of a public entity crime within the past 36 months.

The entity submitting this sworn statement, or one or more of its officers, directors, executives, partners, shareholders, employees, members, or agents who are active in the management of the entity, or an affiliate of the entity has been charged with and convicted of a public entity crime within the past 36 months. AND (Please indicate which additional statement applies).

There has been a proceeding concerning the conviction before a hearing officer in the State of Florida, Division of Administrative Hearings. The final order entered by the hearing officer did not place the person or affiliate on the convicted vendor list. (Please attach a copy of the final order).

The person or affiliate was placed on the convicted vendor list. There has been a subsequent proceeding before a hearing officer of the State of Florida, Division of Administrative Hearings. The final order entered by the hearing officer determined that it was in the public interest to remove the person or affiliate from the convicted vendor list. (Please attach a copy of the final order).

The person or affiliate has not been placed on the convicted vendor list. (Please describe any action taken by or pending with the Florida Department of General Services).

I UNDERSTAND THAT THE SUBMISSION OF THIS FORM TO THE CONTRACTING OFFICER FOR THE PUBLIC ENTITY IDENTIFIED IN PARAGRAPH 1 (ONE) ABOVE IS FOR THE PUBLIC ENTITY ONLY AND, THAT THIS FORM IS VALID THROUGH DECEMBER 31 OF THE CALENDAR YEAR IN WHICH IT IS FILED AND FOR THE PERIOD OF THE CONTRACT ENTERED INTO, WHICHEVER PERIOD IS LONGER. I ALSO UNDERSTAND THAT I AM REQUIRED TO INFORM THE PUBLIC ENTITY PRIOR TO ENTERING INTO A CONTRACT IN EXCESS OF THE THRESHOLD AMOUNT PROVIDED IN SECTION 287.017, FLORIDA STATUTES, FOR CATEGORY TWO OF ANY CHANGE IN THE INFORMATION CONTAINED IN THIS FORM.

Date:  __________________		________________________________________

(Signature)

STATE OF FLORIDA

COUNTY OF:   __________________

Sworn and subscribed before me this		day of 				, 20____

by 							      who is Personally known to me	 Or

who produced identification

(Type of Identification)

(Signature) Notary Public-State of Florida

(Printed, typed or stamped commissioned name of notary public)

My commission expires				(SEAL)

THIS FORM SHALL BE COMPLETED AND SUBMITTED WITH THE RESPONSE

TO BE DEEMED RESPONSIVE.

RFP FORM 5: NO FINANCIAL INTEREST STATEMENT

The undersigned guarantees the truth and accuracy of this statement.

The Respondent recognizes and certifies that no elected official, board member, or employee of the Town of Lauderdale-By­The-Sea (the "Town") shall have a financial interest directly or indirectly in this RFP, related contract, if any, or any compensation to be paid under or through these matters, and further, that no Town employee, nor any elected or appointed officer (including Town board members) of the TOWN, nor any spouse, parent or child of such employee or elected or appointed officer of the TOWN, may be a partner, officer, director or proprietor of Respondent, and further, that no such TOWN employee or elected or appointed officer shall be employed by the firm or receive any compensation from the firm for a period of at least twelve (12) months after leaving the employ or agency of the TOWN.

Name of Business

By:

Signature

Print Name and Title

Mailing Address

RFP FORM 6: E-VERIFY AFFIDAVIT

E-VERIFY AFFIDAVIT

In accordance with Section 448.095, Florida Statutes, Lauderdale-By-The-Sea requires all contractors doing business with the Town to register with and use the E-Verify system to verify the work authorization status of all newly hired employees. The Town will not enter into a contract unless each party to the contract registers with and uses the E-Verify system.

The respondent Firm must provide of its proof of enrollment in E-Verify. For instructions on how to provide proof of the Firm’s participation/enrollment in E-Verify, please visit: https://www.e-verify.gov/faq/how-do-i-provide-proof-of-my-participationenrollment-in-e-verify

By submitting a response to this RFP and signing below, the respondent Firm acknowledges that it has read Section 448.095, Florida Statutes and will comply with the E-Verify requirements imposed by it, including but not limited to obtaining E-Verify affidavits from subcontractors.

□ Check here to confirm proof of enrollment in E-Verify has been submitted as part of the response.

Signed, sealed and delivered by:

Print Name:

Title:

Firm:

ACKNOWLEDGMENT

State of Florida

County of

The foregoing instrument was acknowledged before me by means of 	 physical presence or online notarization, this 	 day of 				, 20	, by					 (name of person) as 						 (type of authority) for 				 (name of party on behalf of whom instrument is executed).

Notary Public (Print, Stamp, or Type as Commissioned)

Personally known to me; or

Produced identification (Type of Identification:						)

Did take an oath; or

Did not take an oath

RFP FORM 7: Affidavit Attesting to Noncoercive Conduct

Affidavit Attesting to Noncoercive Conduct for Labor or Services

Effective July 1, 2024, Section 787.06, Florida Statutes, a nongovernmental entity executing, renewing, or extending a contract with a governmental entity is required to provide an affidavit, signed by an officer or a representative of the nongovernmental entity under penalty of perjury, attesting that the nongovernmental entity does not use coercion for labor or services as defined in Section 787.06(2)(a), Florida Statutes.

By signing below, I hereby affirm under penalty of perjury that:

- I have read Section 787.06, Florida Statutes, and understand that this affidavit is provided in compliance with the requirement that, upon execution, renewal, or extension of a contract between a nongovernmental entity and a governmental entity, the nongovernmental entity must attest to the absence of coercion in labor or services.

- I am an officer or representative of  	                         			, a nongovernmental entity.

- does not use coercion for labor or services as defined in the relevant section of the law.

Under penalties of perjury, I declare that I have read the foregoing, and the facts stated in it are true:

(Signature)

Print Name: 			____

OATH OR AFFIRMATION

State of Florida

County of 			_________

Sworn to (or affirmed) and subscribed before me by means of ☐ physical presence or ☐ online notarization, this 	 day of 				, 20	, by					 (name of person) as 						 (type of authority) for 				 (name of party on behalf of whom instrument is executed).

Notary Public (Print, Stamp, or Type as Commissioned)

Personally known to me; or

Produced identification (Type of Identification:					)

Did take an oath; or

Did not take an oath

RFP FORM 8: AFFIDAVIT REGARDING PROHIBITION ON CONTRACTING WITH ENTITIES OF FOREIGN COUNTRIES OF CONCERN

Pursuant to Section 287.138, Florida Statutes (which is expressly incorporated herein by reference), a governmental entity may not knowingly enter into a contract with an entity which would give access to an individual’s personal identifying information if (a) the entity is owned by the government of a foreign country of concern; (b) the government of a foreign country of concern has a controlling interest in the entity; or (c) the entity is organized under the laws of or has its principal place of business in a foreign country of concern.

This affidavit must be completed by an officer or representative of an entity submitting a bid, proposal, or reply to, or entering into, renewing, or extending, a contract with a governmental entity which would grant the entity access to an individual’s personal identifying information.

- (“entity”) does not meet any of the criteria in paragraphs (2)(a)-(c) of Section 287.138, F.S.

Under penalties of perjury, I declare that I have read the foregoing and the facts stated in it are true:

Print Name:

Title:

Entity Name:

OATH OR AFFIRMATION

State of Florida

County of

Sworn to (or affirmed) and subscribed before me by means of ☐ physical presence or ☐ online notarization, this 	 day of 				, 20	, by					 (name of person) as 						 (type of authority) for 				 (name of party on behalf of whom instrument is executed).

Notary Public (Print, Stamp, or Type as 	Commissioned)

Personally known to me; or

Produced identification (Type of Identification:					)

Did take an oath; or

Did not take an oath

RFP FORM 9: SINGLE EXECUTION AFFIDAVITS

THIS FORM COMBINES SEVERAL AFFIDAVIT STATEMENTS TO BE SWORN TO BY THE RESPONDENT OR CONSULTANT AND NOTARIZED BELOW. IN THE EVENT THE RESPONDENT OR CONSULTANT CANNOT SWEAR TO ANY OF THESE AFFIDAVIT STATEMENTS, THE RESPONDENT OR CONSULTANT IS DEEMED TO BE NON-RESPONSIBLE AND IS NOT ELIGIBLE TO SUBMIT A STATEMENT OF QUALIFICATIONS/BID.

THESE SINGLE EXECUTION AFFIDAVITS ARE STATEMENTS MADE ON BEHALF OF:

By: 		 NAME OF RESPONDENT	INDIVIDUAL’S NAME AND TITLE

Date:

FEIN OF PROPOSING OR BIDDING ENTITY

## Americans with Disabilities Act Compliance Affidavit

The above named firm, corporation or organization is in compliance with and agrees to continue to comply with, and assure that any subcontractor, or third party contractor under this Project complies with all applicable requirements of the laws listed below including, but not limited to, those provisions pertaining to employment, provision of programs and services, transportation, communications, access to facilities, renovations, and new construction.

- The American with Disabilities Act of 1990 (ADA), Pub. L. 101-336, 104 Stat 327, 42 USC 1210112213 and 47 USC Sections 225 and 661 including Title I, Employment; Title II, Public Services; Title III, Public Accommodations and Services Operated by Private entities; Title IV, Telecommunications; and Title V, Miscellaneous Provisions.

- The Florida Americans with Disabilities Accessibility Implementation Act of 1993, Section 553.501-553.513, Florida Statutes:

- The Rehabilitation Act of 1973, 229 USC Section 794;

- The Federal Transit Act, as amended 49 USC Section 1612;

- The Fair Housing Act as amended 42 USC Section 3601-3631.

Respondent Initials

## No Conflict of Interest or Contingent Fee/Anti-Kickback/Code of Ethics Affidavit

Respondent warrants that neither it nor any principal, employee, agent, representative nor family member has paid, promised to pay, or will pay any fee or consideration that is contingent on the award or execution of a contract arising out of this solicitation. Respondent acknowledges that any violation of this warranty will result in the termination of the contract and forfeiture of funds paid or to be paid to the Respondent should the Respondent be selected for the performance of this contract. No portion of the sum herein proposed will be paid to any employees or elected officials of Lauderdale-By-The-Sea or its consultants as a commission, kickback, reward, or gift, either directly or indirectly, by Respondent or any member of Respondent’s firm or any officer of the Respondent.

Respondent Initials

## Business Entity Affidavit

Respondent hereby recognizes and certifies that no elected official, commission member, or employee of Lauderdale-By-The-Sea (the "Town") shall have a financial interest directly or indirectly in this transaction or any compensation to be paid under or through this transaction, and further, that no Town employee, nor any elected or appointed officer (including Town Commission members) of the Town, nor any spouse, parent or child of such employee or elected or appointed officer of the Town, may be a partner, officer, director or proprietor of Respondent or Consultant, and further, that no such Town employee or elected or appointed officer, or the spouse, parent or child of any of them, alone or in combination, may have a material interest in the Consultant or Respondent. Material interest means direct or indirect ownership of more than 5% of the total assets or capital stock of the Respondent. Any exception to these above described restrictions must be expressly provided by applicable law or ordinance and be confirmed in writing by Town. Further, Respondent recognizes that with respect to this transaction or bid, if any Respondent violates or is a party to a violation of the ethics ordinances or rules of the Town, or the provisions of Chapter 112, part III, Fla. Stat., the Code of Ethics for Public Officers and Employees, such Respondent may be disqualified from furnishing the goods or services for which the bid or Submittal is submitted and may be further disqualified from submitting any future bids or Submittals for goods or services to Town.

Respondent Initials

## Non-Collusion/Anti-Collusion Affidavit

- Respondent/Consultant has personal knowledge of the matters set forth in its Submittal/Bid and is fully informed respecting the preparation and contents of the attached Submittal/Bid and all pertinent circumstances respecting the Submittal/Bid;

- The Submittal/Bid is genuine and is not a collusive or sham Submittal/Bid; and

- Neither the Respondent/Consultant nor any of its officers, partners, owners, agents, representatives, employees, or parties in interest, including Affiant, has in any way colluded, conspired, connived, or agreed, directly or indirectly with any other Respondent/Consultant, firm, or person to submit a collusive or sham Submittal/Bid, or has in any manner, directly or indirectly, sought by agreement or

collusion or communication or conference with any other Respondent/Consultant, firm, or person to fix the price or prices in the attached Submittal/Bid or of any other Respondent/Consultant, or to fix any overhead, profit, or cost element of the Submittal/Bid price or the Submittal/Bid price of any other Respondent/Consultant, or to secure through any collusion, conspiracy, connivance or unlawful agreement any advantage against Lauderdale-By-The-Sea or any person interested in the proposed Contract.

Respondent Initials

## Scrutinized Companies

- Respondent certifies that it and its subcontractors are not on the Scrutinized Companies that Boycott Israel List. Pursuant to Section 287.135, F.S., the Town may immediately terminate the Agreement that may result from this RFP at its sole option if the Respondent or its subcontractors are found to have submitted a false certification; or if the Respondent, or its subcontractors are placed on the Scrutinized Companies that Boycott Israel List or is engaged in the boycott of Israel during the term of the Agreement.

- If the Agreement that may result from this RFP is for more than one million dollars, the Respondent certifies that it and its subcontractors are also not on the Scrutinized Companies with Activities in Sudan, Scrutinized Companies with Activities in the Iran Petroleum Energy Sector List, or engaged with business operations in Cuba or Syria as identified in Section 287.135, F.S. pursuant to Section 287.135, F.S., the Town may immediately terminate the Agreement that may result from this RFP at its sole option if the Respondent, its affiliates, or its subcontractors are found to have submitted a false certification; or if the Respondent, its affiliates, or its subcontractors are placed on the Scrutinized Companies with Activities in Sudan List, or Scrutinized Companies with Activities in the Iran Petroleum Energy Sector List, or engaged with business operations in Cuba or Syria during the term of the Agreement.

- The Respondent agrees to observe the above requirements for applicable subcontracts entered into for the performance of work under the Agreement that may result from this RFP. As provided in Subsection 287.135(8), F.S., if federal law ceases to authorize the above-stated contracting prohibitions then they shall become inoperative.

Respondent Initials

## Ownership Disclosure Affidavit

            - If the contract or business transaction is with a corporation or company, the full legal name and business address shall be provided for each officer, director, member and manager and each stockholder or member who holds directly or indirectly five percent (5%) or more of the corporation's or company’s stock or shares. If the contract or business transaction is with a trust, the full legal name and address shall be provided for each trustee and each beneficiary. All such names and addresses are (Post Office addresses are not acceptable), as follows (attach additional sheet, if necessary):

| Name | Address | Ownership (%) |
| --- | --- | --- |

            - The full legal names and business address of any other individual (other than subcontractors, material men, suppliers, laborers, or lenders) who have, or will have, any interest (legal, equitable, beneficial or otherwise) in the contract or business transaction with the Town are (Post Office addresses are not acceptable), as follows (attach additional sheet, if necessary):

| Name | Address |
| --- | --- |

Respondent Initials

## Truth in Negotiation Certificate (if applicable)

The Consultant hereby certifies, covenants, and warrants that wage rates and other factual unit costs supporting the compensation for Projects and services that may be offered pursuant to this Request for Submittals and the Continuing Services Agreement related thereto will be accurate, complete, and current at the time of contracting. The Consultant further agrees that the price provided under separate, Project specific agreements and any additions thereto shall be adjusted to exclude any significant sums by which the Town determines the agreement price was increased due to inaccurate, incomplete, or non-current wage rates and other factual unit costs. All such agreement adjustments shall be made within one (1) year following the end of each corresponding agreement. For purpose of this certificate, the end of the agreement shall be deemed to be the date of the final billing or acceptance of the work by the Town, whichever is later. The undersigned firm is furnishing this Truth in Negotiation Certificate pursuant to Section 287.055(5)(a), Florida Statutes for the undersigned firm to receive a continuing agreement for professional architecture and engineering services with Lauderdale-By-The-Sea, Florida.

Respondent Initials

## Prohibition on Contingent Fees

The Consultant warrants that he or she has not employed or retained any company or person, other than a bona fide employee working solely for the Consultant to solicit or secure this Request for Submittals and the Continuing Services Agreement related thereto and that he or she has not paid or agreed to pay any person, company, corporation, individual, or firm, other than a bona fide employee working solely for the Consultant any fee, commission, percentage, gift, or other consideration contingent upon or resulting from the award or making of this agreement. The undersigned Consultant is furnishing this statement pursuant to Section 287.055(6)(a), Florida Statutes for the undersigned firm to receive a continuing agreement for professional architecture and engineering services with Lauderdale-By-The-Sea, Florida. Consultant understands that for the breach or violation of this provision, the Town shall have the right to terminate the resulting agreement without liability and, at its discretion, to deduct from the contract price, or otherwise recover, the full amount of such fee, commission, percentage, gift, or consideration. The provisions of this statement shall be incorporated in the resulting agreement, if awarded, as though fully stated therein.

Respondent Initials

## Drug-Free Workplace Program

IDENTICAL TIE SUBMITTALS – Preference shall be given to businesses with drug-free workplace programs. Whenever two or more Submittals which are equal with respect to price, quality, and service are received by the State or by any political subdivision for the procurement of commodities or contractual services, a Submittal received from a business that certifies that it has implemented a drug-free workplace program shall be given preference in the award process. Established procedures for processing tie Submittals will be followed if none of the tied vendors have a drug-free workplace program. In order to a have a drug-free workplace program, a business shall:

- Publish a statement notifying employees that the unlawful manufacture, distribution, dispensing, possession, or use of a controlled substance is prohibited in the workplace and specifying the actions that will be taken against employees for violations of such prohibition.

- Inform Employees about the dangers of drug abuse in the workplace, the business’ policy of maintaining drug-free workplace, any available drug counseling, rehabilitation, and employee assistance programs, and the penalties that may be imposed upon employees for drug abuse violations.

- Give each employee engaged in providing the commodities or contractual services that are under bid a copy of the statement specified in subsection (1).

- In the statement specified in subsection (1), notify the employees that, as a conditions of working on the commodities or contractual services that are under bid, the employee will abide by the terms of the statement and will notify the employer of any conviction of, or plea of guilty or nolo contendere to, any violation of chapter 893 or of any controlled substance law of the United States or any state, for a violation occurring in the workplace no later than five (5) days after such conviction.

- Impose a sanction on or require the satisfactory participation in a drug abuse assistance or rehabilitation program if such is available in the employee’s community, by any employee who is so convicted.

- Make good faith effort to continue to maintain a drug-free workplace through implementation of this section.

As the person authorized to sign the statement, I certify that this firm complies fully with the above requirements.

Respondent Initials

## Acknowledgment of Conformance with OSHA Standards

Respondent acknowledges and agrees that we have the sole responsibility for compliance with all the requirements of the Federal Occupational Safety and Health Act of 1970, and all State and local safety and health regulations, and agrees to indemnify and hold harmless Lauderdale-By-The-Sea, against any and all liability, claims, damages losses and expenses they may incur due to our failure to comply with such act or regulation.

Respondent Initials

FORM 10

FEE PROPOSAL

TOTAL PROJECT COST								$

Option Year Costs:

The Project Cost shall be as quoted for the initial four year contract. Two optional two-year renewals. Fees can increase during the first year of each optional renewal term (year 5 and year 7) by no more than the July 1st CPI or up to 5% which is lower.

The Proposer shall provide the unit prices requested below. These prices and rates shall be all inclusive of labor, equipment, maintenance, fuel, delivery costs, travel time, per diem and any other travel or miscellaneous expenses.

The undersigned attests to his/her authority to submit this proposal and to bind the firm herein named to perform as per contract, if the firm is awarded the agreement by the TOWN. The undersigned further certifies that he/she has read the Request for Proposal relating to this request and this proposal is submitted with full knowledge and understanding of the requirements and time constraints noted herein.

By signing this form, the proposer hereby declares that this proposal is made without collusion with any other person or entity submitting a proposal pursuant to this RFP.

Firm:

Authorized Signature: 						Title:

Print or Type Name: 						Date:

FORM 10

PRICE PROPOSAL

| Sanitary Sewer Main/Laterals | Linear feet for evaluation purposes only | Price Per Foot |
| --- | --- | --- |
| Televise 4” Sanitary Sewer Lateral | 16,000 | $ |
| Televise 6” Sanitary Sewer Line | 16,000 | $ |
| Televise 8” Sanitary Sewer Line | 16,000 | $ |
| Televise 10” Sanitary Sewer Line | 4,000 | $ |
| Clean 4” Sanitary Sewer Lateral | 16,000 | $ |
| Clean 6” Sanitary Sewer Line | 16,000 | $ |
| Clean 8” Sanitary Sewer Line | 16,000 | $ |
| Clean 10” Sanitary Sewer Line | 4,000 | $ |
| Storm Sewer Line | Linear feet for evaluation purposes only | Price Per Foot |
| Televise 10” to 15” Storm Sewer Line | 16,000 | $ |
| Televise 18” to 24” Storm Sewer Line | 16,000 | $ |
| Televise 30” to 42” Storm Sewer Line | 16,000 | $ |
| Clean10” to 15” Storm Sewer Line | 16,000 | $ |
| Clean 18” to 24” Storm Sewer Line | 16,000 | $ |
| Clean 30” to 42” Storm Sewer Line | 16,000 | $ |
| Total | 200,000 | $ |

| Sanitary Sewer/Storm Drain Joint Grouting | Joint Grouting Numbers are for Evaluation Purposes Only | Price per Hour |
| --- | --- | --- |
| Grouting 4” to 10” Sanitary Sewer Main | 150 | $ |
| Grouting 10” to 42” Storm Drain | 150 | $ |
| Total: | 300 | $ |
| Outfall Barnacle Removal | Outfall numbers are for evaluation purposes Only | Price Per Outfall |
| Remove Barnacles 30” to 42” Storm Drain | 29 | $ |
| Remove Barnacles 10”to 29”” Storm Drain | 30 | $ |
| Total: | 59 | $ |
| French Drain Cleaning | French Drain Numbers are for Evaluation Purposes Only | Price Per Basin |
| French Drains | 100 | $ |
| Total: | 100 | $ |
| Total Project Cost: $_____________ |  |  |